# FemSympQA Dataset Pipeline — Design

Date: 2026-07-05 Project: HerHealthGPT (Queen's University Master's grad project, supervisor Dr. Rahatara Ferdousi) Sub-project: 1 of 4 (dataset pipeline → RAG prototype → risk classifier → evaluation harness) Status: Approved by Mazen 2026-07-05

## Goal

Build a reproducible pipeline that turns five clinical web pages into FemSympQA: a multilingual (English, French, Arabic) dataset mapping patient-style symptom queries to conditions, risk levels, and recommended actions. This dataset is the foundation the later RAG prototype, risk classifier, and evaluation harness all consume.

## Sources

| Condition | Source |
| --- | --- |
| PCOS | https://www.nhs.uk/conditions/polycystic-ovary-syndrome-pcos/symptoms/ |
| PCOS | https://www.cdc.gov/diabetes/basics/pcos.html |
| Heavy periods (menorrhagia) | https://www.nhs.uk/conditions/heavy-periods/ |
| Infertility (female) | https://www.nhs.uk/conditions/infertility/ |
| Endometriosis | https://www.nichd.nih.gov/health/topics/endometri/conditioninfo |

## Key decisions (with rationale)

- 3-tier risk taxonomy derived from source urgency language. Every label traces to the sources' own wording, which is defensible in the thesis:

  - low — self-care advice, "common and usually nothing to worry about"

  - moderate — "see a GP", non-urgent medical review

  - high — "urgent GP appointment", "call 999 / go to A&E", red-flag symptoms

- Hybrid generation tooling. NLLB-200 (facebook/nllb-200-distilled-600M) for EN→FR/AR translation, exactly as named in the project brief (free, reproducible, good FR/AR quality). An LLM API (Anthropic, model pinned to claude-opus-4-8) for paraphrasing, where the brief's T5/PEGASUS would produce stiff, low-diversity text — patient-style vocabulary is objective #2 of the project, so quality matters most here. Framed in the thesis as LLM-assisted data augmentation with logged prompts.

- Local Python repo with staged scripts (not Colab notebooks, not one monolithic build command). Each stage is independently re-runnable; intermediate artifacts are committed; no GPU is needed anywhere (NLLB-600M runs on CPU as a batch job).

- Human review gate on extraction. LLM-extracted base entries are a draft until Mazen reviews and freezes them — gives the thesis a "human-verified against clinical sources" claim at the cost of about an hour of review.

- Scale target: ~3,000–4,500 final records via 15–20 paraphrases per base entry plus compound-symptom queries, across 3 languages.

## Data model

### Base entries — data/base/base_entries.json

One per distinct symptom–condition pair (est. 40–60 single-symptom entries, plus ~20–30 compound-symptom entries combining 2–3 co-occurring symptoms of the same condition). Fields:

| Field | Description |
| --- | --- |
| base_id | Stable ID, e.g. pcos-s03 |
| condition | One of: PCOS, heavy periods, infertility (female), endometriosis |
| symptom | Clinical symptom name(s) |
| canonical_query | Canonical English patient-style query |
| risk_level | low / moderate / high per the mapping rule above |
| recommended_action | Action derived from source text |
| evidence | List of {source_url, quote} — the exact urgency/symptom passages |
| conflict_note | Present when sources disagreed on urgency (higher tier wins) |

### Final records — data/final/femsympqa.jsonl

One JSON object per line, one per query variant. Per base entry: 1 canonical + 15–20 paraphrases = 16–21 English variants, each translated to FR and AR → ~48–63 records per base entry. Across 60–90 base entries this yields the ~3,000–4,500 target.

| Field | Description |
| --- | --- |
| id | e.g. femsympqa-0421 |
| base_id | Link back to the base entry |
| parent_id | For translations: the id of the English variant it was translated from; null for English records |
| lang | en / fr / ar |
| variant_type | canonical / paraphrase / translation |
| query | The patient-style query text |
| condition, risk_level, recommended_action | Inherited labels from base entry |
| evidence | Inherited from base entry |
| provenance | {generated_by, generated_at, prompt_id} — model + prompt version |

### Secondary artifact

The extraction stage also emits condition-level evidence passages (data/base/evidence_passages.json) — the retrieval corpus the future RAG sub-project will index. No extra work; it falls out of extraction.

## Pipeline stages

Five standalone scripts; each reads the previous stage's output file. All stages are idempotent (skip already-processed IDs) so re-runs never re-pay for completed API work.

| Stage | Script | Input → Output | Tooling |
| --- | --- | --- | --- |
| 1. Scrape | 01_scrape.py | URLs → data/raw/*.html snapshots with fetch dates | requests |
| 2. Extract | 02_extract.py | snapshots → base_entries_draft.json; human review freezes base_entries.json | BeautifulSoup + Claude API |
| 3. Paraphrase | 03_paraphrase.py | base entries → data/expanded/paraphrases_en.jsonl | Claude Batch API, claude-opus-4-8 pinned, prompts versioned in prompts/ |
| 4. Translate | 04_translate.py | EN variants → data/expanded/translations.jsonl (FR + AR) | NLLB-200-distilled-600M, CPU, sentence-split, deterministic beam search |
| 5. Assemble | 05_assemble.py | everything → data/final/femsympqa.jsonl + stats.md | pydantic validation, embedding dedupe |

Paraphrase prompts explicitly vary register (worried / casual / brief / detailed / colloquial) to get diversity, not near-copies. Estimated total API cost: under $15 (Batch API is 50% off standard pricing; the workload is a few thousand short generations).

## Quality control

- Cross-source validation: entries appearing in multiple sources list all of them; urgency disagreements take the more conservative tier and are recorded in conflict_note.

- Paraphrase QC: each paraphrase embedded (Sentence-BERT) and compared to its canonical query — too similar → dropped as duplicate; too dissimilar → flagged as meaning drift to data/errors/. Yields a reportable semantic-fidelity figure.

- Translation QC: (1) automatic back-translation on a ~10% sample with similarity flagging; (2) manual review of ~50 records per language by Mazen.

- Label integrity: every final record must trace to a frozen, human-reviewed base entry; assembly fails otherwise.

## Error handling

- Every stage validates its input file against pydantic schemas at load — malformed upstream data fails loudly at start, not silently mid-run.

- Anthropic SDK auto-retries transient API errors; Batch API results are written raw to disk before any processing, so a crash never loses paid output.

- Failed or flagged items land in data/errors/ with reasons, re-runnable in isolation.

## Testing

pytest, no network required:

- HTML parsers tested against checked-in snapshot fixtures.

- Risk-mapping rule tested against a table of urgency phrases.

- Schema validation, dedupe logic, and assembly tested on small synthetic cases, including a golden-file test for the final assembly step.

## Repository layout

HerHealthGPT/
├── HerHealthGPT-RF3.pdf         # project brief
├── README.md                    # setup + pipeline run order
├── pyproject.toml               # requests, beautifulsoup4, pydantic, anthropic,
│                                #   transformers, torch (CPU), sentence-transformers,
│                                #   pandas, pytest
├── .env.example                 # ANTHROPIC_API_KEY placeholder (.env gitignored)
├── prompts/                     # extract_v1.md, paraphrase_v1.md, ...
├── src/femsympqa/               # pydantic schemas, risk mapping, shared utils
├── scripts/                     # 01_scrape.py … 05_assemble.py
├── data/
│   ├── raw/                     # HTML snapshots (committed)
│   ├── base/                    # draft + frozen base entries (committed)
│   ├── expanded/                # paraphrases + translations (committed)
│   ├── final/                   # femsympqa.jsonl + stats.md (committed)
│   └── errors/                  # flagged/failed items
├── tests/                       # pytest + fixtures
└── docs/superpowers/specs/      # this document

All generated artifacts are committed so the supervisor can inspect every intermediate step without running anything or holding an API key.

## Environment prerequisites (one-time)

- Install Python 3.12 on the Windows machine (currently absent — only the Microsoft Store stub exists), create a venv.

- git init + GitHub repository (required by the brief).

- Anthropic API key in .env (console.anthropic.com).

## Out of scope (later sub-projects)

- The HerHealthGPT RAG prototype (retrieval, agent reasoning).

- The risk-prediction classifier (scikit-learn/XGBoost).

- The evaluation harness (baselines, F1, BERTScore, ROUGE, cross-language consistency).

- Real patient data, clinical trials, model training (out of scope for the whole project per the brief).

## Deliverables

- data/final/femsympqa.jsonl (~3,000–4,500 records)

- Human-verified data/base/base_entries.json

- data/base/evidence_passages.json (future RAG corpus)

- data/final/stats.md (counts per condition × language × risk — thesis table)

- Versioned prompts under prompts/

- Tested, documented pipeline code